Hampton Public Land Masterplan timeline

December 2020

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Preliminary Social Needs Assessment  | Further Analysis and Research | Development of Land Use Options | Preparation of Master Plan | Immediate Actions | Short Term Actions | Medium Term Actions | Longer Term Actions |
| 2018 | Early 2019 | May – September2019 | October 2019 to December 2020 | 1-2 years | 3 – 5 years  | 6 – 10 years  | 10+ years |
| Assessment recommendation to establish a consolidated community hub incorporating various community facilities from across the Hampton Major Activity Centre. | Demographic analysis and assessment of anticipated community floor space demands to 2036.Consideration of constraints and opportunities at Council sites.Preparation of and consultation on draft Place Values (Phase 1a consultation). | Two options for community floor space were identified* Centralised
* Dual site

Consultation on the options identified greater support for centralised option. (Phase 1b consultation).Council resolved to progress centralised design option (17/09/19). | Developing draft Masterplan.Council endorsement of draft Masterplan.Seek State and Federal Government support for design and resourcing of multi deck car park. | Investigate Feasibility and Design of multi-deck car park.Amend Planning Scheme to give effect to Plan.Establish governance and operational requirements for Hub.Work with stakeholders on design brief for Hub. | Convert Scout Hall to a car park.Build multi-deck car park.Investigate traffic actions from Plan.Investigate public open space opportunities.Concept design for Community Hub. | Finalise Detailed Design for Hub.Construct Hub.Modify MCH building and lease. | Property acquisition and disposal program.Convert 22-26 Willis Street to open space. |